# Minutes for December 10, 2003 – DRAFT

| Item | Discussion | Action Items & Prime |
| --- | --- | --- |
| ATTENDEES: Russ Houldin OEB Paul Abate Direct Energy Tatjana Monk Direct Energy Beth Brooks Direct Energy Helena DeSousa Enbridge Libby Passmore Union Gas Dave Matthews Enbridge Tom Woodward OESC Gord Potter OESC Lawrence Corrigan Direct Energy (regrets) Sandy Smith Kingston Utilities (regrets) Nancy Taylor Kingston Utilities (regrets) Loraine Baillargeon Kitchener Anis Haji EPCOR Joseph Melnick EPCOR (regrets) Gaetana Girardi Superior Energy Bryan Ward Direct Energy |  |  |
| ADMINISTRATION/LOGISTICS |  |  |
| Review Minutes of Dec. 3rd 2003 GDAR Website ABC questions Technical questions Timeline Discussion on when participants will be ready for GDAR launch Implementation Plan Implementation Date Global Issues List Natural Gas – EBT Standards Document Conditional Processing | - Ownership of issues - Agreed by group that party who raises an issue will ensure to see it through to completion. This does not mean that they are solely responsible to resolve but need to manage to completion. - The group responsible for the weekly business process review will update the master issues list with any items from the weekly session. - Under section Work-Plan Change in Billing Option, Enbridge agreed to be responsible for running these sessions - Bill inserts through utilities will require a coordinated approach and will depend on market readiness and GDAR launch. Direction from the board required. - There are still differing opinions on whether items in section “Other Items” sub-section 1.1 through 1.4 from Dec 3rd minutes form part of the GDAR scope. - Will there be a GDAR website setup for market / working group participants Gord Potter asked if the OEB will setup a website containing the minutes of the working group meetings - ABC issues or questions should not form part of the working group scope - Dave Matthews raised the item and stated he felt that any issues or questions raised with respect to ABC between utilities and vendors should be dealt with in the service level agreement meetings and not the working group. Agreed to by the group. - Technical questions raised in working group sessions - Dave Matthews offered that Enbridge, through Dave Charleson, would host technical sessions to review specific questions of a technical nature. The group appreciates the offer but felt that the purpose of the working sessions is to table these questions and ensure all market participants are synchronized with their understanding of GDAR processes both technical and business. This approach is to be lead from a business process perspective with a link to the supporting schemas. Some technical questions will arise and proper representation from each participant should be at the sessions to accommodate this approach. This will reduce the need for take away items from the sessions. - Implementation Timeline by participant - Union Gas will be ready for March 1st 2004 - Enbridge will be ready for March 1st 2004 - OESC has estimated 5 months for development of their systems to accommodate GDAR plus testing - Direct Energy will be ready for April 30th which includes testing estimated to be approx. 6 weeks in duration. Mid march through to April 30th. - Superior estimates 3 months plus testing. Superior does not have the same concern with respect to dates as they do not have to retrofit an existing IS system. - Kingston and Kitchener sometime in 2004 - EPCOR estimates 3 months plus testing. - Timelines are based on the following assumptions - Market testing will take approx. 6 weeks - Assume that there will be no material changes in the business process sessions to end Feb 12th 2004. If material changes are found this would impact timelines. - Implementation planning - Agreement that a coordinated market implementation plan will be required and that this will be tabled at a future meeting in early January after at least one business process has been completed. - Should there be one launch date or multiple launch dates? - Participants agreed that a common industry launch date is required and not multiple launch dates. This approach best serves the industry as a whole and ultimately a positive consumer experience.. - Document Format - All participants agreed to the existing format of the global issues list. - Details to include ownership by company and named individual. That individual is responsible to see the issue through to completion. - In the resolution section of the Global Issues document it must be clearly identified any material differences to the standards. - Review of document by group - The Natural Gas EBT Standards document was introduced for review with general acceptance. - Conditional processing - There was discussion around the need to have the schemas accommodate conditional processing if certain data fields were not available. In review of the schema there are specific required fields but there will be occasions where the data is not available to satisfy this condition. | All All Enbridge OEB Russ Holden agreed to raise these items to the steering committee for opinion and resolution. Russ Holden will raise the request with his IS group and respond to working group. Russ will advise the steering committee of these early estimates. Each working group member is to review the document for the next meeting and provide any changes required. Each team is to review this with their technical staff and this is to be reviewed in the next session. Tuesday Dec. 16th |
| Business Process Flow Hosted by OESC- Gas Supply Change – System to Vendor (GSC) |  |  |
| Decisions | - Decisions made as a result of the discussion. These decisions will be incorporated into the Natural Gas – EBT Standards Document. - Agreed that the “Processed” state of the GSC transaction provides not value and should be removed. - If no account number is sent as part of the GSC transaction this will trigger a account look-up service with the utility. |  |
| Change to schema and processing | - Requested change to current schema and processing - Enrolment (Historical consumption is provisioned for in the schema. This is still required by vendors moving forward outside of enrollment process. - Requirement proposed for historical consumption to be included in the return transaction for a GSC. The response can contain only one field of aggregate consumption regardless of number of months of actual consumption. Compromise could be to send two files linked through STID. | Utilities will take this back to their technical staff to review and advise at next meeting. |
| Next Meeting Agenda |  |  |
| Meeting Date & Logistics | - Tuesday December 16-03 - 9:30am-3:30 pm - OEB Offices – 2300 Yonge Street, 12th floor - Conference Bridge: 416-212-0400 code -6652# |  |
| Minute Taker | Superior Energy | Gaetana Girardi |
| Agenda Items | - Review and finalize Minutes from last meeting - Review the “Global Issues” list draft and finalize format. - Continue business process session Gas Supply Change – System to Vendor (GSC) | ALL Members ALL Members OESC lead – Gord Potter |