# Minutes for Minutes for February 5, 2004 - DRAFT

| ATTENDEES: February 5 Russ Houldin OEB Gia DeJulio Direct Energy Paul Abate……………………………..Direct Energy Libby Passmore Union Gas Tom Woodward OESC Loraine Baillargeon Kitchener Utilities Anis Haji EPCOR Gaetana Girardi Superior Energy Brad Joyce Utilities Kingston Harry Palama MX Energy (via phone) Kishore Singh Enbridge |  |
| --- | --- |

| ADMINISTRATION |  |  |
| --- | --- | --- |
| Item | Discussion | Action Items & Prime |
| - Review of minutes from Jan 28 & 29 |  |  |
| - OEB Letter Update | - Russ updated that Board staff did meet on Feb 4. A short letter will arrive within days. This letter will indicate that the March 1 compliance date is no longer in effect and will propose a later date. Recognizing that the implementation date is part of the Rule, the actual implementation date will be addressed in a to-be-proposed hearing process that will deal with further issues of scope and standardization. |  |
| ACTION ITEMS FROM LAST MEETING |  |  |
| Item | Discussion | Action Items & Prime |
| - Kishore to advise group re: EGD’s notification methodology |  |  |
| - EGD produce a summary similar to Union’s “XML Schema Document” | - Kishore noted that Gas Supply Change Request is identical, next 2 are not GDAR related but that Enbridge had published a “Change of Billing Option” schema in late August | Enbridge to use Union’s document as a column in a table and enhance the document with their schemas and notification procedures |
| 5. Brad create document template for recoding info from GDAR process mapping exercise | - Brad outlined the template as created |  |
| 5. Vendors advise ability to handle multiple scenarios of acknowledgement | - OESC, Direct, EPCO, prefer functional acknowledgement from all vendors every time vs. FA from UK, pending every time from Enbridge, pending/processed from Union, and unknown from CCK at this time. - Superior noted that in a B2B environment, they need a FA; in a manual upload scenario, they don’t need it - MX Energy “prefers” functional acknowledgement but does not want the presence or lack thereof to hold up the implementation of the rule; MX prefers a B2B transport protocol…to be discussed under future transport discussions - Positions of industry participants can be referenced in sec 4.3.3.7 Jan 29 addition to the interpretative document |  |
| 6. Determining Next Steps | - WG determined that it would be appropriate to complete the exercise of mapping GDAR-driven process flows and interpreting GDAR per the Working Group Interpretive Document |  |
| 7. Role of GI in our ongoing work | - If there is agreement, even on a change to the rule, let’s keep it in the interpretive document - BUT…if there is a conflict or outstanding action items, they need to remain in the Global Issues List - GI will be maintained as placeholder for process/system design concerns |  |
| 8. Review of last week’s interpretative document |  |  |
| 9. ongoing interpretative work of GDAR |  |  |
| NEXT MEETING |  |  |
| Item | Discussion | Lead |
| Date / Logistics | - Date: Feb 11h ; 10:30 – 4:30 Feb12th ; 10:00 – 3:00 - Location: February 11 - Direct Energy Nestle Building 25 Sheppard Ave. West @Yonge St. (southwest corner) 15th floor Reception Presentation Room 1- A, 15th Floor, Reception Conference Room Phone # is extension 3726 - Conference Call Bridge # - 1-866-336-5111 Access Code 7116702 - February 12 - OEB offices, 24th floor, Meeting Room 1 |  |
| Minute Taker |  |  |
| Agenda Items | - Review minutes of February 5 | Russ Houldin |
|  | - Ongoing work on GDAR EBT Working Group Interpretive Document. | Team members |
|  | - Update Global Issues List. | OESC |