# Minutes for February 11, 2004, - DRAFT

| ATTENDEES: February 11, 2004 Russ Houldin OEB Gia DeJulio Direct Energy Paul Abate Direct Energy Libby Passmore Union Gas Chris Ripley Union Gas Tom Woodward OESC Loraine Baillargeon Kitchener Utilities Anis Haji EPCOR Samir Kareem Superior Energy Brad Joyce Utilities Kingston Kishore Singh Enbridge Harry Palama MX Energy (via phone) | ATTENDEES: February 12, 2004 Russ Houldin OEB Gia DeJulio Direct Energy Paul Abate Direct Energy Libby Passmore Union Gas Tom Woodward OESC Loraine Baillargeon Kitchener Utilities Anis Haji EPCOR Samir Kareem Superior Energy Brad Joyce Utilities Kingston Kishore Singh Enbridge Harry Palama MX Energy (via phone) Dave Charleson Enbridge (via phone, briefly in morning) |
| --- | --- |

| ADMINISTRATION |  |  |
| --- | --- | --- |
| Item | Discussion | Action Items & Prime |
| - Review of minutes from February 5, 2004 | - Minutes were reviewed and minor corrections were made |  |
| - Anticipated Letter from OEB | - Russ is surprised at the delay in issuing the letter. OEB counsel Pat Moran has reviewed, and is expected to forward to Paul Sommerville, Chair of Licensing Committee, for signature and formal issuance, which is imminent. |  |
| - Minute Taker | - Gia offered to take minutes instead of Harry who was not able to attend the meeting in person |  |
| ACTION ITEMS FROM LAST MEETING |  |  |
| Item | Discussion | Action Items & Prime |
| - Kishore to advise group re: EGD’s notification methodology | - In advance of this meeting, Kishore provided documents including Schema Design Billing Option Change, which captures the notification methodology |  |
| - EGD produce a summary similar to Union’s “XML Schema Document” | - In advance of this meeting, Kishore provided the document entitled XML Schemas Transactions |  |
| NEW BUSINESS |  |  |
| Item | Discussion | Action Items & Prime |
| - Review of and further changes to updated Interpretative Document, as provided by Brad in advance of this meeting | - Discussion regarding class of customer, if any, to which GDAR applies, and the potential for GDAR requirements applying to agents and end use customers; there is a disagreement among the WG members as to whom GDAR applies e.g. only small volume consumers versus all types of customers |  |
| - Implementation Deadline 4.6 | - Discussion of whether WG members can unanimously agree to recommend an increase from 60 days to 90 days; no consensus was achieved | - WG members agree to keep 60 days vs. 90 days in mind in the context of future discussions regarding processing, pending, etc. |
| - “STR Acceptance Document (4.3.2)” as drafted by Brad | - Agreement among all WG members that despite GDAR STR reject language to the contrary, it is desired that consumers be able to switch seamlessly from one vendor to another if the Return to System (RTS) and Enrol STR terms reflect coincident implementation dates. |  |
| - “STR Sequence and Timing Implementation Matrix” (SSTIM) | - Exercise among WG members to populate a new matrix drawn on the flipchart by Libby, which has been previously created and referred to as the “Collision Matrix”, i.e. Union and Enbridge’s “Processing Logic of Colliding STRs Based on GDAR” |  |
| THURSDAY FEBRUARY 12, 2004 |  |  |
| Item | Discussion | Action Items & Prime |
| - Collision Matrix | - Dave Charleson (via telephone) and Libby reviewed with the WG the rationale and logic utilized to create the Collision Matrix - Discussion regarding the Collision Matrix also touched on the possibility of an electricity-like contest |  |
| - SSTIM | - WG returned to working through each cell of the Collision Matrix | 2. Brad to issue an updated Interpretive Document which will identify further gaps in GDAR Chapter 4 |
| - Letter from the OEB | - Russ circulated unsigned letters from Peter O’Dell, Assistant Board Secretary re Implementation of the GDAR, Notice of Filing Requirement for Service Agreements under the GDAR, Notice of Proposed Amendment to the GDAR, and Notice of Proposed Exemption from the GDAR - In summary, these documents result in a delay of implementing the use of Service Agreements pursuant to GDAR to December 1, 2004, the use of STRs to February 1, 2005 and the availability of gas vendor consolidated billing to February 1, 2005; the OEB has also granted Enbridge and Union an exemption from subsection 6.1.2.3 of the GDAR (i.e. the ability to accommodate gas vendor consolidated billing) - Each gas distributor is directed to file by March 1, 2004 its proposed form of Service Agreement; persons wishing to make comments on the SA’s including scope, content, level of standardization, and EBT requirements are to file submissions with the OEB no later than March 22; any distributor wishing to respond to the filed submissions are to file responses by April 5, 2004 - It is anticipated that these submissions will result in the notice of a formal OEB hearing process |  |
| NEXT MEETING |  |  |
| Item | Discussion | Lead |
| Date / Logistics | - Date: Wednesday and Thursday March 24 and 25, 2004 - Location: Offices of OEB, 2300 Yonge St., Toronto - Conference Call Bridge # TBD | Russ Houldin |
| Minute Taker | - TBD |  |
| Agenda Items | - Review minutes of February 11 and 12, 2004 | Russ Houldin |